TEST PLAN
Demo Web Shop
Web E-Commerce Application

| Document ID | TP-DWS-001 |
| --- | --- |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | QA Lead / Test Manager |
| Status | Draft |

Application URL: https://demowebshop.tricentis.com/login

Prepared for functional, end-to-end, regression, UI, compatibility, API, performance and automation planning.

# 1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Demo Web Shop QA Validation |
| Application Name | Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-DWS-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | QA Lead / Test Manager |
| Approved By | Project / Product Stakeholder |
| Document Status | Draft |

# 2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | QA Team | Initial Test Plan | QA Lead | Pending |

# 3. Project Overview

## 3.1 Project Description

Demo Web Shop is a web-based e-commerce application used for demonstrating and validating online shopping workflows. The application provides customer-facing capabilities including registration, authentication, product discovery, shopping cart, wishlist, account management and ordering-related workflows.

## 3.2 Business Objective

The objective is to validate that core e-commerce journeys operate reliably and consistently, from customer registration and product discovery through cart management and checkout, while providing an acceptable user experience across supported browsers.

## 3.3 Application Overview

The publicly accessible application exposes categories such as Books, Computers, Electronics, Apparel & Shoes, Digital Downloads, Jewelry and Gift Cards, along with search, recently viewed products, product comparison, wishlist, shopping cart and account-related capabilities. The login page also provides registration, login, remember-me and forgot-password entry points.

Source: current public Demo Web Shop login page.

## 3.4 Testing Objective

- Verify that business-critical customer workflows behave according to their expected behavior.

- Identify functional defects, usability issues, validation gaps and regression defects.

- Validate positive, negative, boundary and end-to-end scenarios.

- Validate browser compatibility and responsive behavior for supported environments.

- Validate critical integrations and APIs when suitable endpoints/access are available.

- Assess performance characteristics under agreed test conditions.

- Provide objective evidence for release readiness and stakeholder sign-off.

# 4. Scope of Testing

## 4.1 In Scope

| Module | Features / Scenarios |
| --- | --- |
| Registration | New customer registration, mandatory fields, field validation, duplicate/invalid data |
| Login & Authentication | Valid/invalid login, logout, remember-me, forgot-password flow |
| Product Catalog | Categories, product listing, product details, navigation |
| Search & Discovery | Product search, search validation, recently viewed products |
| Product Interaction | Wishlist, product comparison, reviews/ratings where available |
| Shopping Cart | Add, remove, quantity update, cart totals, persistence |
| Checkout | Customer/address details, shipping/payment workflow, order placement where enabled |
| My Account | Account information, addresses, orders and related customer functions |
| Customer Service | Contact Us, information pages, shipping/returns and related navigation |
| UI & Compatibility | Cross-browser, responsive behavior, usability and basic accessibility checks |
| Regression | Retest impacted functionality after fixes and releases |
| Automation | Playwright-based smoke, regression and critical E2E scenarios |

## 4.2 Out of Scope

| Feature / Area | Reason |
| --- | --- |
| Production payment processing | Use of real payment instruments is not appropriate for a test/demo environment. |
| Real customer PII | Only fictitious or approved test data will be used. |
| Production infrastructure validation | No production infrastructure ownership/access is assumed. |
| Deep database testing | Database validation requires approved database credentials/access. |
| Source-code-level unit testing | Unit tests are owned by the development team and are outside this QA system-test plan. |
| Third-party systems not exposed for testing | Testing will be limited to integrations and interfaces that are accessible and approved. |
| Destructive security testing | Only controlled security validation is planned; intrusive penetration testing requires authorization. |

# 5. Test Items

| Test Item | Description | Version / Status |
| --- | --- | --- |
| Web Application | Customer-facing Demo Web Shop website | Public demo / current accessible build |
| UI Components | Forms, navigation, product, cart and checkout UI | Current accessible build |
| Browser Client | Supported desktop/mobile browsers | To be validated |
| APIs / Services | Backend endpoints supporting application workflows | Access to be confirmed |
| Database | Application persistence layer | Access to be confirmed; not assumed |

# 6. Testing Types

## 6.1 Functional Testing

- Functional Testing

- Smoke Testing

- Sanity Testing

- System Testing

- Integration Testing

- Regression Testing

- End-to-End Testing

- User Acceptance Testing

- Negative Testing

- Boundary / Validation Testing

- Exploratory Testing

## 6.2 Non-Functional Testing

- Performance Testing

- Load Testing

- Stress Testing where authorized

- Security Validation

- Compatibility Testing

- Usability Testing

- Accessibility Testing

- Reliability Testing

- Responsive Testing

## 6.3 Technical Testing

- UI Testing

- API Testing where endpoints are available

- Database Testing where access is provided

- Cross-browser Testing

- Automation Testing

# 7. Test Approach / Test Strategy

## 7.1 Test Approach

Testing will follow a risk-based and layered approach. Business-critical flows will receive priority, beginning with smoke validation of application availability and critical navigation. Functional scenarios will then be executed using positive, negative, boundary and exploratory techniques. Defect fixes will be followed by targeted retesting and regression testing.

## 7.2 Manual Testing

- Requirement and acceptance-criteria validation

- Exploratory testing

- Usability testing

- Ad-hoc scenarios

- New or changed functionality

- Negative and boundary scenarios

- Defect verification

- Release validation

## 7.3 Automation Testing

- Playwright with TypeScript for UI automation

- Smoke suite for build validation

- Regression suite for stable repetitive scenarios

- Critical end-to-end customer journeys

- Cross-browser execution

- Data-driven scenarios where appropriate

- CI execution through Jenkins/GitHub Actions where configured

- Allure/HTML reporting for execution evidence

## 7.4 API Testing

API testing will be performed with Postman for available and authorized endpoints. Validation will cover status codes, response structure, required fields, error handling, positive/negative inputs and basic integration behavior. API automation may be introduced if stable endpoints and authentication details are provided.

## 7.5 Database Testing

Database validation is conditional on approved database access. Where access is available, QA will validate critical persistence such as customer records, cart/order information and data consistency without modifying production data.

# 8. Test Environment

| Environment Component | Planned Details |
| --- | --- |
| Application | https://demowebshop.tricentis.com/login |
| Execution Environment | QA workstation / controlled test environment |
| Operating Systems | Windows 10/11; additional OS as available |
| Browsers | Google Chrome, Microsoft Edge, Mozilla Firefox; Safari where available |
| Browser Versions | Latest stable and selected supported versions |
| Mobile / Responsive | Android/iOS browsers or device emulation as available |
| Network | Stable internet connection; controlled network where required |
| API Environment | To be confirmed based on accessible endpoints |
| Database | To be confirmed; requires authorized access |
| Automation Runtime | Node.js + TypeScript + Playwright |

# 9. Test Data Requirements

| Data Type | Purpose | Example / Guidance |
| --- | --- | --- |
| Valid User | Positive registration/login | qa.user01@example.test |
| Invalid User | Negative authentication | invalid.user@example.test |
| Password Variants | Validation and negative tests | Valid, invalid, blank, boundary values |
| Product Data | Catalog/cart scenarios | Available products from catalog |
| Cart Data | Quantity and pricing scenarios | Single and multiple products |
| Address Data | Checkout/address validation | Fictitious address data |
| Order Data | Order placement/history | Test orders only |
| Search Data | Search validation | Exact, partial, invalid and empty terms |
| Boundary Data | Field validation | Minimum, maximum, below/above limits |

Test data must be fictitious or explicitly approved. Real sensitive customer information must not be used.

# 10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | Jira / TestRail / Azure DevOps / controlled Excel repository |
| Test Case Format | ID, module, scenario, precondition, steps, data, expected result, priority, status |
| Test Case Review | Required before execution |
| Traceability | Required for agreed requirements/scenarios |
| Naming Convention | TC_<MODULE>_<SEQUENCE>, e.g., TC_LOGIN_001 |

Test Case Status: Not Run | Pass | Fail | Blocked | Not Applicable | Deferred

# 11. Requirements Traceability

Each approved requirement or business scenario should map to one or more test cases.

| Requirement ID | Requirement / Business Scenario | Example Test Case ID | Result |
| --- | --- | --- | --- |
| REQ-001 | Customer registration | TC_REG_001 | Not Run |
| REQ-002 | Customer login | TC_LOGIN_001 | Not Run |
| REQ-003 | Product search | TC_SEARCH_001 | Not Run |
| REQ-004 | Add product to cart | TC_CART_001 | Not Run |
| REQ-005 | Checkout / order placement | TC_CHECKOUT_001 | Not Run |

# 12. Entry Criteria

- Scope and requirements are approved or sufficiently baselined.

- Application is accessible and a testable build is available.

- Required test environment and browser setup are available.

- Required test data is prepared.

- Test cases are reviewed and prioritized.

- Required tools and access are available.

- Critical dependencies are resolved or accepted.

# 13. Exit Criteria

- Planned test cases have been executed or formally deferred.

- Critical/Blocker defects are resolved or formally accepted.

- High-priority defects have an agreed disposition.

- Required regression testing is complete.

- No unresolved blocker prevents release assessment.

- Test coverage and execution metrics are documented.

- Test summary and release recommendation are prepared.

- Stakeholder sign-off is obtained.

# 14. Suspension Criteria

- Application is unavailable for meaningful testing.

- Critical workflow is completely blocked.

- Environment is unstable or repeatedly unavailable.

- Required test data/access is unavailable.

- A build defect prevents meaningful execution.

# 15. Resumption Criteria

- Blocking defects are resolved or workaround is approved.

- Stable build is deployed.

- Environment and required access are restored.

- Required test data is available.

- Dependencies are resolved.

# 16. Defect Management

## 16.1 Defect Lifecycle

New → Assigned → Open → Fixed → Retest → Verified → Closed

Additional statuses may include Reopened, Rejected, Duplicate, Deferred, Cannot Reproduce and Won't Fix.

## 16.2 Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Business-critical functionality is unavailable or application cannot be meaningfully used. |
| High | Major functionality is significantly impacted. |
| Medium | Functionality is partially impacted with an available workaround. |
| Low | Minor functional, UI or cosmetic issue with limited impact. |

## 16.3 Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate fix required |
| P2 | High priority; fix in current release where feasible |
| P3 | Normal priority |
| P4 | Low priority / backlog |

# 17. Defect Report Template

| Field | Required Information |
| --- | --- |
| Defect ID | BUG-<module>-<sequence> |
| Summary | Clear concise defect title |
| Module | Affected application module |
| Environment | Browser, OS, application environment |
| Severity / Priority | Critical/High/Medium/Low and P1-P4 |
| Preconditions | Required setup |
| Steps to Reproduce | Numbered reproducible steps |
| Test Data | Relevant test data |
| Expected Result | Expected behavior |
| Actual Result | Observed behavior |
| Evidence | Screenshot/video/logs |
| Reported / Assigned To | Responsible QA/developer |
| Status | Current lifecycle status |

# 18. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Overall test planning, risk management, monitoring and reporting |
| QA Lead | Test strategy, review, coordination and quality governance |
| QA Engineer | Test design, execution, defect reporting and retesting |
| Automation Engineer | Playwright framework, scripts, maintenance and CI execution |
| Developer | Defect analysis, correction and technical support |
| Business Analyst | Requirement clarification and acceptance criteria |
| Product Owner | Business validation and release acceptance |
| DevOps | Environment, deployment and CI/CD support |

# 19. Tools

| Purpose | Planned Tool |
| --- | --- |
| Test Management | Jira / TestRail / Azure DevOps |
| UI Automation | Playwright with TypeScript |
| API Testing | Postman |
| Performance Testing | Apache JMeter |
| Version Control | Git / GitHub |
| CI/CD | Jenkins / GitHub Actions |
| Defect Tracking | Jira |
| Reporting | Allure / HTML reports |

# 20. Automation Strategy

## 20.1 Automation Scope

- Smoke tests

- Regression tests

- Repetitive functional scenarios

- Critical business workflows

- Cross-browser scenarios

- Data-driven scenarios

- Stable end-to-end customer journeys

## 20.2 Automation Framework

| Component | Technology |
| --- | --- |
| Language | TypeScript |
| UI Automation | Playwright |
| API Automation | Playwright APIRequest / approved API tooling |
| Test Runner | Playwright Test |
| Reporting | Allure / Playwright HTML report |
| CI/CD | Jenkins / GitHub Actions |
| Version Control | Git / GitHub |

Automation scripts will use stable locators, reusable fixtures/utilities, controlled test data, clear assertions and failure evidence such as screenshots, traces and videos where configured.

# 21. AI-Assisted Testing Strategy

AI may be used as an accelerator, but all AI-generated test assets must be reviewed and approved by a qualified tester.

| AI Use Case | Planned Usage |
| --- | --- |
| Requirement Analysis | Identify scenarios, ambiguity and missing acceptance conditions |
| Test Scenario Generation | Generate candidate positive, negative and boundary scenarios |
| Test Case Generation | Draft test cases for reviewer validation |
| Test Data Generation | Generate fictitious data and edge cases |
| Automation Code Assistance | Assist with Playwright TypeScript scripts |
| Risk-Based Testing | Identify high-risk workflows and regression candidates |
| Defect Analysis | Summarize symptoms and suggest investigation areas |
| Failure Analysis | Assist in identifying likely automation/application causes |
| Test Reporting | Assist with summaries and metrics |

## 21.1 AI Validation

AI outputs are advisory. QA must verify correctness against the application, approved requirements, test evidence and security/privacy rules before incorporating them into final test assets.

# 22. Risk and Mitigation

| Risk ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-001 | Public demo environment instability or downtime | Medium | High | Schedule execution flexibly; capture environment failures; retry after stability is restored. |
| R-002 | Application behavior changes without notice | Medium | High | Run smoke checks before suites and maintain version/date evidence. |
| R-003 | Requirements or expected behavior unclear | Medium | High | Document assumptions and obtain stakeholder clarification before sign-off. |
| R-004 | Test data unavailable or becomes invalid | Medium | Medium | Maintain reusable fictitious test data and data-generation approach. |
| R-005 | Automation locator/UI changes | Medium | Medium | Use resilient locators, page objects and regular maintenance. |
| R-006 | Third-party/dependent service unavailable | Medium | High | Identify dependency failures separately and use approved mocks/stubs where applicable. |
| R-007 | Performance results affected by shared public infrastructure | High | High | Treat results as indicative unless a controlled performance environment is provided. |
| R-008 | Security testing performed without authorization | Low | High | Limit testing to approved non-intrusive checks and obtain authorization for penetration testing. |
| R-009 | Browser/device differences | Medium | Medium | Execute critical flows across agreed browser/device matrix. |
| R-010 | Incomplete API/database access | Medium | Medium | Mark inaccessible layers as conditional scope and avoid unsupported assumptions. |

# 23. Assumptions

- The publicly accessible Demo Web Shop remains available during planned execution.

- Expected behavior can be derived from available application functionality and approved requirements.

- Only approved/fictitious test data will be used.

- Required browsers and automation runtime can be installed on the QA workstation.

- API and database testing are conditional on authorized access.

- Performance results from a public demo environment are not treated as production capacity benchmarks.

- Stakeholders will review defects and release risks within the agreed timeline.

# 24. Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| Application availability | Application / Environment Owner | To be monitored |
| Test data | QA | Planned / Ready |
| API availability and documentation | Development | To be confirmed |
| Database access | DBA / Development | Conditional |
| Browser/device availability | QA / Infrastructure | Planned |
| CI/CD execution environment | DevOps | Conditional |
| Defect tracking access | QA / Project Team | To be confirmed |

# 25. Test Schedule

| Activity | Start | End | Owner | Status |
| --- | --- | --- | --- | --- |
| Requirement / Application Analysis | 02-09-2026 | 02-09-2026 | QA | Planned |
| Test Planning | 02-09-2026 | 03-09-2026 | QA Lead | Planned |
| Test Scenario & Case Design | 03-09-2026 | 05-09-2026 | QA | Planned |
| Test Data Preparation | 04-09-2026 | 05-09-2026 | QA | Planned |
| Environment / Tool Setup | 03-09-2026 | 05-09-2026 | QA / DevOps | Planned |
| Smoke & Functional Execution | 07-09-2026 | 11-09-2026 | QA | Planned |
| Defect Fix / Retest Cycle | 08-09-2026 | 14-09-2026 | QA / Development | Planned |
| Regression / Cross-browser | 11-09-2026 | 15-09-2026 | QA | Planned |
| Automation Execution | 14-09-2026 | 16-09-2026 | Automation QA | Planned |
| Test Closure & Reporting | 17-09-2026 | 18-09-2026 | QA Lead | Planned |

# 26. Test Metrics

## 26.1 Test Execution Metrics

- Total Test Cases

- Executed Test Cases

- Passed Test Cases

- Failed Test Cases

- Blocked Test Cases

- Not Run Test Cases

- Pass Percentage

- Fail Percentage

- Requirement Coverage

## 26.2 Defect Metrics

- Total Defects

- Critical / High / Medium / Low Defects

- Open vs Closed Defects

- Reopened Defects

- Defect Aging

- Defect Leakage

## 26.3 Automation Metrics

- Total Automated Tests

- Automation Coverage %

- Automation Pass Rate

- Automation Failure Rate

- Flaky Test Count

- Average Execution Time

# 27. Test Execution Summary

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases | [ ] | 100% |
| Executed | [ ] | [ ]% |
| Passed | [ ] | [ ]% |
| Failed | [ ] | [ ]% |
| Blocked | [ ] | [ ]% |
| Not Run | [ ] | [ ]% |

# 28. Test Deliverables

## 28.1 Before Testing

- Approved Test Plan

- Test Strategy

- Requirement Traceability Matrix

- Test Scenarios

- Test Cases

- Test Data

- Automation Plan

- Environment Readiness Checklist

## 28.2 During Testing

- Test Execution Results

- Defect Reports

- Daily/Weekly Status Reports

- Automation Reports

- Test Logs

- Risk / Issue Updates

## 28.3 After Testing

- Regression Test Results

- Test Summary Report

- Defect Summary

- Requirement Coverage Report

- Final Test Metrics

- Release Recommendation

- Sign-off Document

# 29. Communication and Reporting

| Report | Frequency | Audience | Owner |
| --- | --- | --- | --- |
| Daily Test Status | Daily | QA / Project Team | QA Lead |
| Defect Report | As required | QA / Development | QA |
| Test Execution Report | Daily / Weekly | Stakeholders | QA Lead |
| Risk Report | Weekly / As required | Project Team | Test Manager |
| Test Summary Report | End of testing | Stakeholders | QA Lead |

# 30. Test Summary / Closure

At closure, the following will be documented:

- Overall execution status

- Requirement coverage

- Pass/fail statistics

- Open defects

- Critical outstanding issues

- Known limitations

- Production/release risks

- Automation coverage

- Overall quality assessment

- Release recommendation

## 30.1 Release Recommendation

| Recommendation | Selection |
| --- | --- |
| Ready for Release | ☐ |
| Ready with Known Issues | ☐ |
| Not Ready for Release | ☐ |

Comments: ________________________________________________________________________________

# 31. Approval / Sign-Off

| Role | Name | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| Test Manager | ________________ | ________________ | ____________ | Pending |
| QA Lead | ________________ | ________________ | ____________ | Pending |
| Project Manager | ________________ | ________________ | ____________ | Pending |
| Product Owner | ________________ | ________________ | ____________ | Pending |

# 32. Appendix

## 32.1 References

- Demo Web Shop application: https://demowebshop.tricentis.com/login

- Application functionality reviewed from the publicly accessible Demo Web Shop UI.

- Test case repository / requirements repository: to be linked after project setup.

- Automation framework documentation: to be linked after framework setup.

## 32.2 Suggested Browser Matrix

| Browser | Desktop | Priority |
| --- | --- | --- |
| Google Chrome | Windows 10/11 | High |
| Microsoft Edge | Windows 10/11 | High |
| Mozilla Firefox | Windows 10/11 | Medium |
| Safari | macOS/iOS where available | Medium |
| Chrome Mobile | Android | Medium |
| Safari Mobile | iOS | Medium |

## 32.3 Glossary

| Term | Meaning |
| --- | --- |
| QA | Quality Assurance |
| E2E | End-to-End |
| RTM | Requirements Traceability Matrix |
| SUT | System Under Test |
| UAT | User Acceptance Testing |
| CI/CD | Continuous Integration / Continuous Delivery |
| P1-P4 | Defect priority levels |

— End of Test Plan —

Prompt

TEST DATA DESIGN PROMPT

Act as a Senior QA Test Data Engineer.

Design a comprehensive synthetic test-data strategy for the Tricentis Demo Web Shop.

Generate data categories for:

- Registration

- Login

- Search

- Products

- Quantities

- Customer profiles

- Addresses

- Wishlist

- Compare

- Cart

- Checkout

- Gift Cards

- Newsletter

- Poll

- Negative testing

- Boundary testing

For each data set define:

Data ID

Purpose

Field

Valid Example

Invalid Example

Boundary Example

Special Character Example

Expected Use

Data Lifecycle

Cleanup Requirement

Do not use real customer information, credentials or payment details.

Clearly separate:

Positive Data

Negative Data

Boundary Data

Security Data

Automation Data

Performance Data

has context menu